Week 3

| Team: Group 8 | Place: Stem Wing | Date/Time: 25/05/2026，5PM |
| --- | --- | --- |

In attendance

Wang Zuzan

Zhang Lei

Gao Chang

Chen Shibo

Yang Feng

Apologies

No

Agenda

- Previous matters:

- Check everyone's task completion status and discuss whether optimization is needed.

- Discuss how to improve the content of individual plan reports

- Main discussion:

- The wireframe contains too little information; we need to discuss the details that need to be added.

- Discuss the contents of the database dictionary and add additional data types for use.

- Discuss report format and Gantt charts, and complete the Gantt charts for each section. The team leader will then improve and merge the Gantt charts.

- Next meeting:

04/06/2026, 5:00 PM, Stem Wing.

- Next meeting agenda:

- Check the new wireframe for any missing information.

- Share the report format and provide feedback on areas for improvement.

- Familiarize yourself with the content of each section and prepare the Scrum responsibility report.C

Action sheet

| Task | Responsible | Due | Notes |
| --- | --- | --- | --- |
| Improved wireframe | Chen Shibo/Zhang Lei | 26/05/2026 | One person was responsible for revising the text, and the other was responsible for providing ideas and inspiration. |
| Add content to the database dictionary | Yang Feng | 26/05/2026 | Based on the content discussed at the meeting, appropriately fill it into the original document. |
| General format for creative reports | Chen Shibo | 26/05/2026 | Compile the necessary content for the report and format it neatly. |
| Organize the Gantt charts that each person is responsible for. | All members | 27/05/2026 | Compile the Gantt charts for each section and submit them to the team leader for merging into a master Gantt chart, which will then be included in the report. |

Meeting decisions and next steps

Each member will complete their assigned work before the due date listed in the action sheet.