Week 5

| Team: Group 8 | Place: Main Wing | Date/Time: 11/06/2026,2PM |
| --- | --- | --- |

In attendance

Wang Zuzan

Zhang Lei

Gao Chang

Chen Shibo

Yang Feng

Apologies

No

Agenda

- Previous matters:

- Evaluate the component design of the system and provide suggestions for improvement; otherwise, skip this step.

- Discuss whether the API design is reasonable; if not, discuss improvement plans and make modifications.

- Review the first test case draft

- Main discussion:

- After discussing the origins and style of the UI design, it was decided to create an original design based on Tmall's design.

- Explain and standardize the use of GitHub by members in error.

- Assign tasks to support staff and tell them what support they should provide.

- Next meeting:

8/06/2026,7PM，Online

- Next meeting agenda:

- Please review the design of the homepage and item pages, and point out any areas for dissatisfaction.

- Check the implementation of the management system's functions and discuss improvement plans.

- Testers conducted tests to ensure that every page could redirect correctly and that every function worked properly.

Action sheet

| Task | Responsible | Due | Notes |
| --- | --- | --- | --- |
| Home + Search/Results pages | Chen Shibo | 12/06/2026 | Implement the landing page and the search/results page with category and price filters (Business Scenario 1). |
| Product Apls (read/search CRUD) | Zhang Lei | 13/06/2026 | Implement product read, search and create/update/delete endpoints. |
| Sear＋cart logic scenario support | Wang Zuzan | 12/06/2026 | Detail the search and cart-logic scenarios to support the frontend and backend work. |
| User Management: API, Auth &React UI | Yang Feng | 13/06/2026 | Build user management end-to-end with authentication and role control. |
| Development Document + API notes | Gao Chang | 12/06/2026 | Write the development document with Apl and feature notes |
| Test plan + test case writing | Gao Chang | 13/06/2026 | Prepare the test plan and write the test cases |

Meeting decisions and next steps

Each member will complete their assigned work before the due date listed in the action sheet.