Week 6

| Team: Group 8 | Place: Online | Date/Time: 18/06/2026,7PM |
| --- | --- | --- |

In attendance

Wang Zuzan

Zhang Lei

Gao Chang

Chen Shibo

Yang Feng

Apologies

No

Agenda

- Previous matters:

- Please review the design of the homepage and item pages, and point out any areas for dissatisfaction.

- Check the implementation of the management system's functions and discuss improvement plans.

- Testers conducted tests to ensure that every page could redirect correctly and that every function worked properly.

- Main discussion:

- After analyzing the newly learned database content, it was decided that database content would not be a major focus of this Scrum session.

- The content of this week's report will be explained and answered to ensure that all members understand the deliverables.C

- Update the contents of the GitHub repository and decide which members need to update.

- Next meeting:

25/06/2026,1PM，Main Wing

- Next meeting agenda:

- Evaluate the design of the shopping cart and item details page

- Discuss the storage logic and future applications, with Gao Chang recording the findings

- Check the recording results from the personnel responsible for recording

Action sheet

| Task | Responsible | Due | Notes |
| --- | --- | --- | --- |
| Product Detail + Cart pages | Chen Shibo | 19/06/20206 | Build the item detail page (price, quantity, add.to-cart) and the cart page with its order summary. |
| User register/login Apls | Zhang Lei | 20/06/2026 | Implement registration and login endpoints with authentication |
| Order query/status Apls | Zhang Lei | 21/06/2026 | Implement endpoints for order history and order status. |
| Register/login/account scenarios | Wang Zuzan | 20/06/2026 | Write the account-creation, login and account. management scenarios. |
| Inventory logic & address validation | Yang Feng | 20/06/2026 | Implement stock/inventory logic and Australian address validation rules. |

Meeting decisions and next steps

Each member will complete their assigned work before the due date listed in the action sheet.