Overall project plan (team master Gantt)

This master Gantt merges all five members’ individual plans into one team timeline, sorted by time into phases. The Phase column groups tasks by their two-week window and marks the SCRUM checkpoints; each row also shows its Category (the owner’s block), Task Type, who it is Assigned To and a short Description. Bars are coloured by category; lighter grey bars are continuous duties.

| Phase | Category | Task | Task Type | Assigned To | Description | W1 | W2 | W3 | W4 | W5 | W6 | W7 | W8 | W9 | W10 | W11 | W12 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| SCRUM checkpoints |  |  |  |  |  |  |  |  |  |  | S1 |  | S2 |  | S3 |  |  |
| Phase 1 Weeks 1–2 Setup & planning | UI / Frontend | Wireframes + interaction notes | Design | Chen Shibo | Low-fidelity wireframes for the five core pages, plus notes on navigation, page states and form validation. |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Backend / API | Review use cases + backend scope | Analysis | Zhang Lei | Review the use cases and define the backend scope and the endpoints the system needs. |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Backend / API | Backend setup + DB connection | Setup | Zhang Lei | Set up the backend project and establish the connection to the provided database. |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Business Scenarios / Testing | Business scenarios review (4 core) | Analysis | Wang Zuzan | Review and refine the four core business scenarios from the brief. |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Admin Module | Admin requirements & DB schema review | Analysis | Yang Feng | Review the admin requirements and the database schema for items and users. |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Docs / Testing / Quality | Requirements + Technical Document | Document | Gao Chang | Write the requirements and technical documents for the prototype. |  |  |  |  |  |  |  |  |  |  |  |  |
|  | UI / Frontend | React scaffold, Git repo & branching | Setup | Chen Shibo | Set up the React project, routing and folder conventions, and the Git repository and branching strategy. |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Backend / API | DB access layer + ER / data-type check | Develop | Zhang Lei | Build the data-access layer and verify the ER model and the provided data types. |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Business Scenarios / Testing | Main flows + exception flows | Document | Wang Zuzan | Write the main flow and the exception branches for each scenario. |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Admin Module | Admin API endpoints planning | Design | Yang Feng | Plan the item-management and user-management endpoints. |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Docs / Testing / Quality | Design Document (ER/use case/flow) | Document | Gao Chang | Write the design document covering the ER model, use cases and system flows. |  |  |  |  |  |  |  |  |  |  |  |  |
| Phase 2 Weeks 3–4 Core build I | UI / Frontend | Design system & shared components | Develop | Chen Shibo | Build the reusable navigation, layout, buttons and form controls and the shared colour/typography theme. |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Backend / API | API contract with frontend | Design | Zhang Lei | Agree the API request/response contract with the frontend (Chen Shibo). |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Business Scenarios / Testing | Initial test cases draft | Document | Wang Zuzan | Draft the first set of functional test cases from the scenarios. |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Admin Module | Item Management: API, DB & React UI | Develop | Yang Feng | Build item management end-to-end: API, database and React admin UI. |  |  |  |  |  |  |  |  |  |  |  |  |
|  | UI / Frontend | Home + Search/Results pages | Develop | Chen Shibo | Implement the landing page and the search/results page with category and price filters (Business Scenario 1). |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Backend / API | Product APIs (read/search + CRUD) | Develop | Zhang Lei | Implement product read, search and create/update/delete endpoints. |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Business Scenarios / Testing | Search + cart logic scenario support | Support | Wang Zuzan | Detail the search and cart-logic scenarios to support the frontend and backend work. |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Admin Module | User Management: API, Auth & React UI | Develop | Yang Feng | Build user management end-to-end with authentication and role control. |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Docs / Testing / Quality | Development Document + API notes | Document | Gao Chang | Write the development document with API and feature notes. |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Docs / Testing / Quality | Test plan + test case writing | Document | Gao Chang | Prepare the test plan and write the test cases. |  |  |  |  |  |  |  |  |  |  |  |  |
| Phase 3 Weeks 5–6 → SCRUM 1 | UI / Frontend | Product Detail + Cart pages | Develop | Chen Shibo | Build the item detail page (price, quantity, add-to-cart) and the cart page with its order summary. |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Backend / API | User register/login APIs | Develop | Zhang Lei | Implement registration and login endpoints with authentication. |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Backend / API | Order query/status APIs | Develop | Zhang Lei | Implement endpoints for order history and order status. |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Business Scenarios / Testing | Register/login/account scenarios | Document | Wang Zuzan | Write the account-creation, login and account-management scenarios. |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Admin Module | Inventory logic & address validation | Develop | Yang Feng | Implement stock/inventory logic and Australian address validation rules. |  |  |  |  |  |  |  |  |  |  |  |  |
|  | UI / Frontend | Login/Register + Account pages | Develop | Chen Shibo | Build the sign-in, registration and account pages (profile, address book, order history). |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Backend / API | Admin permission endpoints | Develop | Zhang Lei | Implement role-based permission endpoints for the admin actions. |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Backend / API | Validation + error handling | Develop | Zhang Lei | Add server-side validation and consistent error responses. |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Backend / API | API docs + test evidence | Document | Zhang Lei | Document the APIs and collect test evidence for the report. |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Business Scenarios / Testing | Order + payment simulation scenarios | Document | Wang Zuzan | Write order-management and approved/declined/timed-out payment scenarios. |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Admin Module | Cross-functional backend/frontend assist | Support | Yang Feng | Assist the backend and frontend where the admin module connects to them. |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Docs / Testing / Quality | Functional testing (customer + admin) | Test | Gao Chang | Run functional tests on the customer and admin flows. |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Docs / Testing / Quality | Bug log, retest & quality review | Test | Gao Chang | Maintain the bug log, retest fixes and run quality reviews. |  |  |  |  |  |  |  |  |  |  |  |  |
| Phase 4 Weeks 7–8 → SCRUM 2 | UI / Frontend | Responsive layout | Develop | Chen Shibo | Make every page adapt cleanly to desktop and mobile screen sizes. |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Backend / API | Frontend integration + API tests | Integration | Zhang Lei | Support frontend integration and test the endpoints with Postman. |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Business Scenarios / Testing | Role/permission rules (C/E/Admin) | Analysis | Wang Zuzan | Define the customer, employee and admin role and permission rules. |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Admin Module | Admin security testing & bug fixing | Test | Yang Feng | Test the admin module's security and fix the related bugs. |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Docs / Testing / Quality | Compatibility testing | Test | Gao Chang | Test the site across browsers, devices and layouts. |  |  |  |  |  |  |  |  |  |  |  |  |
|  | UI / Frontend | Accessibility pass (W3C) | Test | Chen Shibo | Apply the W3C guidelines: colour contrast, labelled fields, alt text and keyboard navigation. |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Business Scenarios / Testing | Functional test case refinement | Test | Wang Zuzan | Refine and expand the functional test cases. |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Admin Module | System integration & code review | Integration | Yang Feng | Integrate the admin module and review code across the modules. |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Docs / Testing / Quality | Security testing checklist + tests | Test | Gao Chang | Build a security checklist and run the basic security tests. |  |  |  |  |  |  |  |  |  |  |  |  |
| Phase 5 Weeks 9–10 → Final SCRUM | UI / Frontend | Frontend ↔ Backend integration | Integration | Chen Shibo | Wire the frontend to the database through the API, handling loading, empty, error and payment-result states. |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Backend / API | DB compatibility + final bug fixing | Test | Zhang Lei | Check database compatibility and fix the remaining backend bugs. |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Business Scenarios / Testing | Scenario updates from feedback | Document | Wang Zuzan | Update the scenarios and cases based on implementation feedback. |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Admin Module | Final polish & demo prep | Finalize | Yang Feng | Polish the admin dashboard and prepare it for the final demo. |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Docs / Testing / Quality | User Manual + final documentation | Document | Gao Chang | Write the user manual and finalise all the documentation. |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Business Scenarios / Testing | Integration/system test support | Test | Wang Zuzan | Support integration and system testing across the modules. |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Docs / Testing / Quality | System Test Report + release checklist | Document | Gao Chang | Write the system test report and the release checklist. |  |  |  |  |  |  |  |  |  |  |  |  |
| Phase 6 Weeks 11–12 Polish & submit | UI / Frontend | UI polish & system-test support | Test | Chen Shibo | Refine the styling, fix layout bugs and support system testing of links, role-based access and data. |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Business Scenarios / Testing | Bug verification + regression | Test | Wang Zuzan | Verify reported bugs and run regression tests. |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Docs / Testing / Quality | Final submission packaging | Finalize | Gao Chang | Package and check the final submission. |  |  |  |  |  |  |  |  |  |  |  |  |
|  | UI / Frontend | Final demo & presentation prep | Finalize | Chen Shibo | Prepare the polished demo build and the final presentation. |  |  |  |  |  |  |  |  |  |  |  |  |
| Ongoing Weeks 1–12 Continuous | UI / Frontend | Code merge / FE bug fixing | Support | Chen Shibo | Continuously review and merge each member's branch, resolve conflicts and fix frontend bugs. |  |  |  |  |  |  |  |  |  |  |  |  |
|  | UI / Frontend | Team coordination & SCRUM prep (Leader) | Manage | Chen Shibo | Continuously run SCRUMs, track progress, keep deliverables aligned and prepare submissions. |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Backend / API | SCRUM updates + team communication | Manage | Zhang Lei | Continuously give SCRUM updates and coordinate with the team. |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Business Scenarios / Testing | Scenario alignment (UI/backend/admin) | Support | Wang Zuzan | Continuously keep the scenarios aligned with the UI, backend and admin work. |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Admin Module | Admin codebase maintenance (cross-stack) | Support | Yang Feng | Continuously maintain the admin codebase and help across the stack. |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Docs / Testing / Quality | Progress tracking, PPT & communication | Manage | Gao Chang | Continuously track progress, build the report PPTs and coordinate the team. |  |  |  |  |  |  |  |  |  |  |  |  |

Legend

|  | SCRUM checkpoint (S1–S3, Weeks 6/8/10) |
| --- | --- |
|  | UI / Frontend (Chen Shibo) |
|  | Backend / API (Zhang Lei) |
|  | Business Scenarios / Testing (Wang Zuzan) |
|  | Admin Module (Yang Feng) |
|  | Docs / Testing / Quality (Gao Chang) |
|  | Continuous duty (whole project) |