Week 1

| Team: Group 8 | Place: Main Wing | Date/Time: 19/05/2026, 3:00 PM |
| --- | --- | --- |

In attendance

Wang Zuzan

Zhang Lei

Gao Chang

Chen Shibo

Yang Feng

Apologies

No

Agenda

- Previous matters:

- No.

- Main discussion:

- Assign tasks to each member

- Create a design outline to support the smooth progress of the project.

- Next meeting:

- 25/05/2026, 5:00 PM, Main Wing.

- Next meeting agenda:

- Check each member’s task completion and discuss whether improvements are required.

- discuss how to improve the content of the individual project plan report.

Action sheet

| Task | Responsible | Due | Notes |
| --- | --- | --- | --- |
| Optimize the layout of the wireframe and add the functions that were not included. | Chen Shibo | 23/05/2026 | After the team members have placed the necessary functions of the basic wireframe on the corresponding pages, they will conduct a review and optimization. |
| Business scenario clarification + Initial draft of test cases | Wang zuzan | 23/05/2026 | Divide the four core business scenarios into detailed steps, including textual procedures and abnormal branches. |
| Database ER diagram + Data dictionary compilation | Yang feng | 24/05/2026 | Familiarize yourself with the provided database, create an ER diagram, clarify the field meanings, data types, and constraints, and organize them into a data dictionary document.individual plan report before the next meeting. |
| Requirement document organization + Technology selection confirmation | Gao Chang | 23/05/2026 | Integrate three original documents, extract the functional list + non-functional requirements (security/ease of use); confirm the technical stack, define the tool division, and set up the Git repository. |
| Create the basic wireframe diagram | Zhang lei Wang zuzan | 24/05/2026 | Place all the required functions in the corresponding pages as specified in the task requirements. There is no need to concern about the layout. This will facilitate the optimization by others in the later stage. |

Meeting decisions and next steps

Each member will complete their assigned work before the due date listed in the action sheet.

The next meeting will focus on checking task progress and improving the individual project plan report.