Week 4

| Team: Group 8 | Place: Main Wing | Date/Time: 04/06/2026,2PM |
| --- | --- | --- |

In attendance

Wang Zuzan

Zhang Lei

Gao Chang

Chen Shibo

Yang Feng

Apologies

No

Agenda

- Previous matters:

- Check the new wireframe for any missing information.

- Share the report format and provide feedback on areas for improvement.

- Familiarize yourself with the content of each section and prepare the Scrum responsibility report.

- Main discussion:

- Create a GitHub repository and upload the final version of the wireframe and other necessary files.

- Listen to the teacher's suggestions and rearrange the tasks accordingly, allowing those with simpler          tasks to contribute more to other sections.

- Discuss task cooperation, with each member informing the others which tasks require their cooperation.

- Next meeting:

11/06/2026,2PM，Main Wing.

- Next meeting agenda:

- Evaluate the component design of the system and provide suggestions for improvement; otherwise, skip this step.

- Discuss whether the API design is reasonable; if not, discuss improvement plans and make modifications.

- Review the first test case draft

Action sheet

| Task | Responsible | Due | Notes |
| --- | --- | --- | --- |
| Design system & shared components | Chen Shibo | 12/06/2026 | Build the reusable navigation, layout, buttons and form controls and the shared colour/typography theme. |
| API contract with frontend | Zhang Lei | 13/06/2026 | Agree the API request/response contract with the frontend (Chen Shibo) |
| Initial test cases draft | Wang Zuzan | 12/06/2026 | Draft the first set of functional test cases from the scenarios. |
| Item Management: API, DB &React UI | Yang Feng | 13/06/2026 | Build item management end-to-end: API, database and React admin UI. |

Meeting decisions and next steps

Each member will complete their assigned work before the due date listed in the action sheet.